## Slide 1: Dynamic Generation of Modular Industrial Plant Visualizations
Weekly Meeting 10
Miguel Romero Karam

## Slide 2: Task Backlog – Overview Overview of tasks: Week 10

## Slide 3: Task Backlog – Overview Overview of tasks: Week 10

## Slide 4: Testing Boardlet Weekly Sprint 10
In client- background

## Slide 5: Task Backlog – Overview Overview of tasks: Week 10

## Slide 6: Sapient Boardlet Weekly Sprint 10
UPDATE

## Slide 7: 3.4.8 – Vertex Layout Algorithm Concept
16
4
1
5
3
2
1
1
5
6
…
…
…
…
…
…
…
Instance Hierarchy Traversal
Instance Hierarchy in model via parent attribute.
Once cModule layer reached, work with place all inside parent.
When done, move to parent’s next children.
Repeat.
Enterprise : AIDA Cruises
Site : AIDA
Area : Brewery
Brewhouse : Process Cell
Unit : U_L2
U_M5
U_P3
U_W3
EModule : Water_injection
Stem_ heating
7
6
9
8
CModule :
Pump_P40
Kettle_sensor_Z
Motor
Kettle_sensor_T
Control_valve_440
10
12
13
14
15
11
…
…
…
…
…
…
…
…
…
…
…
…
…

## Slide 8: 3.4.8 – Vertex Layout Algorithm Concept
hp/2
wp/2
wn/2
Vertex Placement
Depth-first traversal of instance hierarchy (IH) via parent attribute until cModule.
Vertex placement inside group: relative positioning with constraints
Rules for example: if (valve to instrument) : instrument above valve
Implement units and cModules as groups (containers) with mxGraph API.
Count units to construct general grid layout.
(0, 0)
(-0.5,0.5)
(1, 1)
(0.5, 0.5)
Relative Positioning
vertex placement group placement group placement … (recursively)
Parent vertex
hn/2
spacing
Geometry between neighbouring children
y
(0, 0)
(x, y)
Hgmax (currently)
Wgmax (currently)

## Slide 9: Issues and challenges Weekly Sprint 10
Finish
Connection to Database
  Problem: Tables not in repository
  Solution: Added tables to Repository

## Slide 10: Next Sprint Weekly Sprint 10
Finish
Boardlet Design
  Fix floating buttons (side-by-side)
Database queries
  Nodes
  Connections
  Process Variables
Graph layout algorithm
Animations via sapient-bind
Documentation and Commenting
Testing

## Slide 11: Project – Overview Overview of tasks: Week 10